Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS41447 |
| Project Name | Heart Disease Analysis |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Team Member 1 |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | Team Member 2 |
| Sprint-2 | Registration | USN-3 | As a user, I can register for the application through social login (Google/Facebook). | 2 | Low | Team Member 3 |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | Team Member 1 |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email and password. | 1 | High | Team Member 2 |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view heart disease analysis dashboard after login. | 3 | High | Team Member 3 |
| Sprint-2 | Dashboard | USN-7 | As a user, I can upload patient health data for analysis. | 3 | High | Team Member 1 |
| Sprint-3 | Data Preprocessing | USN-8 | As a system, I preprocess the uploaded data by handling missing values and scaling features. | 3 | High | Team Member 2 |
| Sprint-3 | Prediction Model | USN-9 | As a user, I can get heart disease prediction results based on input data. | 5 | High | Team Member 3 |
| Sprint-3 | Visualization | USN-10 | As a user, I can view graphs and charts showing risk factors and analysis results. | 3 | Medium | Team Member 1 |
| Sprint-4 | Model Evaluation | USN-11 | As an admin, I can view model accuracy and performance metrics. | 2 | Medium | Team Member 2 |
| Sprint-4 | Reports | USN-12 | As a user, I can download heart disease analysis reports. | 2 | Medium | Team Member 3 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 16 Dec 2025 | 21 Dec 2025 | 20 | 21 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 23 Dec 2025 | 28 Dec 2025 | 20 | 28 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 30 Dec 2025 | 04 Jan 2026 | 20 | 04 Jan 2026 |
| Sprint-4 | 20 | 6 Days | 06 Jan 2026 | 11 Jan 2026 | 20 | 11 Jan 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts